## Slide 1: Project Tracking System
Software Engineering Project
Group 7
101820308 蔡易儒
101820331 陳亮宇
101820340 鄒令業
101820329 林家文
101820302 施帛辰

## Slide 2: WBS
Project Tracking System

## Slide 3: WBS
Project Tracking System

## Slide 4: System Block Diagram
Project Tracking System

## Slide 5: Team Meeting
Weekly Meeting - Tuesday 10:00 ~ 12:00
Daily Scrum – noon or 22:30(SKYPE)
Meeting Documents
  Hackpad & Document on GitHub
Date | Subject | Type
2015/10/07 | SCRUM | Temporary
2015/10/08 | PEP Planning | Temporary
2015/10/15 | SRS Planning | Temporary
2015/11/03 | Discuss last iteration problem Plan how to execute project Plan next iteration tasks | Weekly Meeting
2015/11/10 |  | Weekly Meeting
2015/11/17 |  | Weekly Meeting
Project Tracking System

## Slide 6
Project Tracking System

## Slide 7: Task Scheduling
Project Tracking System

## Slide 8: SCRUM Burn Time
Chart: 
 | 26.5 | 26.5 | 17 | 15 | 7 | 5.5
 | 26.5 | 21.2 | 15.9 | 10.6 | 5.3 | 0
Chart: 
 | 16.5 | 11 | 10 | 8.5 | 5 | 1
 | 16.5 | 13.2 | 9.9 | 6.6 | 3.3 | 0
Chart: 
 | 20 | 18.5 | 16 | 10 | 0.5 | 0
 | 20 | 16 | 12 | 8 | 4 | 0
Chart: 個人累積工作時數
蔡易儒 | 18
陳亮宇 | 17
鄒令業 | 16.5
林家文 | 14
施帛辰 | 13.5

## Slide 9: DEMO
Project Tracking System